FoodBlog App

8-Day Design to Deployment Plan

Free Tools Only  •  AI-Accelerated  •  Zero Paid Process

# PROJECT OVERVIEW

This document outlines a complete 8-day sprint to design, build, and deploy a full-stack food blog application with real-time features, admin control, and a polished pink-blue frosted glass design system. Every tool used in this plan is either 100% free or has a generous free tier that covers the entire project.

| Frontend | Vanilla HTML + CSS + JavaScript (no framework needed — ship faster) |
| --- | --- |
| Backend / DB | Supabase — Auth, PostgreSQL database, Realtime, File Storage (Free tier) |
| Hosting | Vercel — Free static hosting with global CDN, custom domain support |
| AI Assist | Claude AI, v0.dev, Cursor IDE — design generation, code review, debugging |

# 8-DAY SPRINT TIMELINE

Each day has a clear deliverable. Complete each day's tasks before moving to the next. Estimated daily time: 4–6 hours.

| DAY | PHASE | TASKS & DELIVERABLES |
| --- | --- | --- |
| DAY 1 | Design System & Setup | • Create Supabase project — set up Auth, enable Email verification, configure storage bucket • Set up Vercel account, connect GitHub repository for auto-deploy • Define CSS variables — pink #ed4593, ice blue #e8f0ff, frosted glass card style • Use v0.dev with the design prompt (Section 4) to generate Login page HTML+CSS • Polish and save login page — animated blob background, signup/login tabs, responsive • Deliverable: index.html fully designed and functional with Supabase auth wired up |
| DAY 2 | Auth Flow Complete | • Wire Supabase signup — name, email, password, email verification toast • Wire Supabase login — session creation, redirect to feed.html on success • Implement session persistence — check session on every page load, redirect if none • Build logout function — clear session, return to login page • Test all auth flows end to end: signup → verify email → login → logout • Deliverable: Full auth system working — verified email required to access app |
| DAY 3 | Feed Page Design | • Create feed.html — frosted glass card grid, responsive 1/2/3 column layout • Use Claude AI to generate the card component HTML and CSS with staggered animation • Build top navbar (desktop sidebar + mobile bottom nav) with active state indicator • Add filter bar — Latest, Most Liked, Most Commented, Oldest • Add live search bar — filters cards as user types with smooth transition • Deliverable: Feed page fully designed, static with dummy cards, mobile + desktop |
| DAY 4 | Feed Page — Live Data | • Create Supabase table: posts (id, title, content, image_url, created_at, likes_count, comments_count) • Fetch all posts from Supabase and render dynamically as frosted cards • Connect filter and search to live database queries • Enable Supabase Realtime on posts table — new posts auto-appear without refresh • Create post.html skeleton and link each card to correct post • Deliverable: Feed fully live — loads real posts, filters work, realtime active |
| DAY 5 | Single Post Page | • Build post.html — full image hero, blog content, metadata (date, author) • Connect Like button — one like per user, unlike on second click, heart pop animation • Enable realtime like count — updates live for all viewers simultaneously • Build comment section — post comment, comments list with username and timestamp • Enable realtime comments — new comments appear instantly for everyone on page • Add WhatsApp share and copy link buttons with visual feedback • Deliverable: Full post page working — likes, comments, share, realtime sync |
| DAY 6 | Admin Features | • Create admin check utility — compare logged-in user email to admin email constant • Build create-post.html — image upload with preview, title field, full content textarea • Add live character counter, preview mode toggle (see final look before publish) • Wire admin password confirmation popup as safety gate before publish • On publish: upload image to Supabase Storage, save post to database • Add delete post (admin only) — confirmation dialog, delete from DB + Storage • Add delete any comment (admin only) — instant removal for all viewers • Deliverable: Full admin flow — create, preview, publish, delete posts and comments |
| DAY 7 | Profile Page + Polish | • Build profile.html — display user name, email, liked posts list, own comments list • Admin profile: show total posts published, quick access delete buttons • Add smooth page transition animations (fade out → fade in between pages) • Add loading skeletons on all data-fetching actions instead of empty flash • Add toast notification system — success, error, info — slide in from top, auto-dismiss • Test all empty states — friendly messages for no posts, no comments, no likes • Deliverable: Profile page complete, all animations polished, empty states handled |
| DAY 8 | QA + Deploy | • Full end-to-end test: signup, verify, login, browse, like, comment, share, logout • Admin flow test: create post, publish, see live on all feeds, delete post • Test on mobile (iOS + Android) — check bottom nav, floating button, touch areas • Test on desktop — check sidebar, hover states, keyboard navigation • Check all Supabase Row Level Security (RLS) policies — block unauthorized access • Deploy to Vercel — connect GitHub, set Supabase env variables in Vercel dashboard • Test live URL end to end — share with client for final review • Deliverable: LIVE deployed app at production URL — zero paid services |

# FREE TOOLS USED — ZERO PAID PROCESS

Every tool below is either completely free or covered entirely by its free tier for a project of this size.

| TOOL | PURPOSE IN THIS PROJECT | LINK | COST |
| --- | --- | --- | --- |
| Supabase | Auth, PostgreSQL DB, Realtime, File Storage — entire backend | supabase.com | FREE |
| Vercel | Frontend hosting, CDN, custom domain, HTTPS, auto-deploy from GitHub | vercel.com | FREE |
| GitHub | Version control, source of truth, connects to Vercel for auto-deploy | github.com | FREE |
| VS Code | Primary code editor — free, fast, best extensions ecosystem | code.visualstudio.com | FREE |
| Claude AI | Generate full page HTML/CSS, debug logic, write Supabase queries | claude.ai | Freemium |
| v0.dev | Convert design prompts to clean React/HTML UI instantly | v0.dev | Freemium |
| Cursor IDE | AI-powered code editor — autocomplete, explain, refactor in real-time | cursor.sh | Freemium |
| Figma | Wireframe layout planning before coding — free plan fully sufficient | figma.com | Freemium |
| Unsplash | Free high-quality food photography for placeholder/demo posts | unsplash.com | FREE |
| Google Fonts | DM Sans + Cormorant Garamond — loaded free via CDN | fonts.google.com | FREE |

# AI TOOLS — HOW TO USE EACH ONE

1.  Claude AI  (claude.ai)

Best for: writing complete page code, Supabase integration logic, debugging, and explaining errors.

- Paste your current HTML file and say: 'Add the Supabase realtime subscription for the posts table to this code'

- Ask: 'Write the full JavaScript for the like button — one like per user, unlike on re-click, live count update'

- Debugging: Copy your error message and paste with: 'This error appears when I click publish — fix it'

- Use Claude to write all Supabase RLS (Row Level Security) policies for the database

2.  v0.dev  (vercel.com/v0)

Best for: instantly generating beautiful UI components from a text description. Use the design prompt in Section 4.

- Paste the full design prompt from Section 4 into v0.dev to generate the login page

- Use it to generate each major page (feed, post, create-post) then paste code into your project

- Iterate by typing: 'Make the cards more rounded, add a pink glow on hover'

- Export the generated code and adapt it — saves 4–6 hours of CSS work per page

3.  Cursor IDE  (cursor.sh)

Best for: inline AI coding inside your editor. Like VS Code but with GPT-4 built in.

- CMD+K: Highlight any code block and ask it to refactor, explain, or fix

- Use the chat panel to ask: 'How do I add Supabase auth session check to every page?'

- Auto-complete writes Supabase boilerplate for you as you type

- Free tier: 2,000 completions per month — more than enough for this 8-day project

4.  Figma  (figma.com)

Best for: wireframing your page layouts BEFORE writing code — saves debugging time.

- Create a free account, use community templates for mobile and desktop frames

- Sketch the feed card layout, sidebar, and bottom nav in Day 1 before touching code

- Share the Figma link with the client for early layout approval — avoid rework

5.  Supabase AI Assistant

Built-in AI inside the Supabase dashboard that writes SQL queries and RLS policies for you.

- In the SQL editor, click 'Generate with AI' and describe your table in plain English

- Ask it: 'Write an RLS policy so users can only delete their own comments'

- Saves 30–60 minutes of reading PostgreSQL documentation

# DESIGN PROMPT — COPY AND PASTE INTO v0.dev OR CLAUDE

Use this prompt exactly as written. It contains all design specifications from the client brief. Paste it into v0.dev to instantly generate the login page, or use it with Claude to generate any page.

DESIGN PROMPT — START COPY BELOW THIS LINE

Design a beautiful food blog app login/signup page with the following exact specifications:

BACKGROUND & ATMOSPHERE

- Fullscreen animated background with 3 large soft abstract blob shapes

- Blobs are pink (#ed4593) and ice blue (#e8f0ff), morphing slowly with CSS keyframes

- Overall warmth leans slightly pink — soft, warm, editorial mood

- No hard edges — everything feels fluid, calm, and premium

COLOR SYSTEM

- Primary Pink: #ed4593

- Soft Ice Blue: #e8f0ff

- Gradient: #ed4593 → #e8f0ff (smooth iOS-style diagonal flow)

- Card Background: rgba(255, 255, 255, 0.60) with backdrop-filter: blur(20px)

- Text Primary: #1a1a2e  |  Text Secondary: #6b7280

- Button: Pink gradient with white text, border-radius 50px (pill shape)

TYPOGRAPHY

- Greeting / logo tagline: Cormorant Garamond Italic — load from Google Fonts

- All headings and labels: DM Sans Bold — load from Google Fonts

- Body text and form inputs: DM Sans Regular

- Buttons: DM Sans SemiBold

LOGIN/SIGNUP CARD

- Centered frosted glass card — rgba(255,255,255,0.60), backdrop-filter: blur(20px)

- Border: 1px solid rgba(255,255,255,0.40)

- Border-radius: 24px  |  Padding: 40px  |  Max-width: 420px

- Shadow: 0 8px 32px rgba(237, 69, 147, 0.15)

- App logo or name at top in Cormorant Garamond Italic — pink color

- Two tabs: Login and Sign Up — pill style, active tab fills pink gradient

- Tab indicator slides smoothly between Login and Sign Up on click

FORM FIELDS

- Sign Up fields: Full Name, Email, Password (3 inputs)

- Login fields: Email, Password (2 inputs)

- Input style: rounded-full (50px radius), white background, soft gray border

- On focus: border glows pink (#ed4593) with subtle box-shadow

- Password field has show/hide toggle eye icon on the right

- Placeholder text in gray #9ca3af

BUTTON & FEEDBACK

- Submit button: full-width pill, pink-to-blue gradient, white DM Sans SemiBold text

- Hover: lifts slightly, shadow deepens, gradient brightens

- Loading state: spinner replaces text, button width stays same — no layout jump

- Toast notifications: slide in from top-right, auto-dismiss after 3 seconds

- Success toast: green  |  Error toast: red  |  Info toast: pink

MOBILE FIRST

- Design primarily for 390px mobile width — the main use case

- Card takes 90% width on mobile, centered on desktop

- No horizontal scroll at any breakpoint

- Inputs are large enough to tap comfortably — min-height 48px

- Keyboard does not obscure the form on mobile

ANIMATION DETAILS

- Blobs: CSS @keyframes, each blob has slightly different duration (12s, 16s, 20s)

- Tab switch: the active background slides with CSS transition: 0.3s ease

- Card entrance: fadeIn + translateY(-20px) on page load, 0.5s ease-out

- Input focus: border color transitions in 0.2s

- Button click: scale(0.97) for 0.1s then back — satisfying tactile feel

OUTPUT FORMAT

- Deliver as a single self-contained HTML file

- All CSS inside a <style> tag in the <head> — no external CSS files

- All JavaScript inside a <script> tag at the bottom of <body>

- Google Fonts loaded via <link> tag in <head>

- No dependencies other than Google Fonts — no jQuery, no Bootstrap, no frameworks

- Code must be clean, well-commented, and production-ready

DESIGN PROMPT — END COPY ABOVE THIS LINE

# SUPABASE DATABASE SCHEMA

Create these 4 tables in Supabase. Run the SQL below in the Supabase SQL Editor (Dashboard → SQL Editor → New Query).

Table 1 — profiles

CREATE TABLE profiles (   id UUID REFERENCES auth.users(id) PRIMARY KEY,   name TEXT NOT NULL,   email TEXT NOT NULL,   created_at TIMESTAMPTZ DEFAULT NOW() );

Table 2 — posts

CREATE TABLE posts (   id UUID DEFAULT gen_random_uuid() PRIMARY KEY,   title TEXT NOT NULL,   content TEXT NOT NULL,   image_url TEXT,   likes_count INT DEFAULT 0,   comments_count INT DEFAULT 0,   created_at TIMESTAMPTZ DEFAULT NOW() );

Table 3 — comments

CREATE TABLE comments (   id UUID DEFAULT gen_random_uuid() PRIMARY KEY,   post_id UUID REFERENCES posts(id) ON DELETE CASCADE,   user_id UUID REFERENCES auth.users(id) ON DELETE CASCADE,   user_name TEXT NOT NULL,   content TEXT NOT NULL,   created_at TIMESTAMPTZ DEFAULT NOW() );

Table 4 — likes

CREATE TABLE likes (   id UUID DEFAULT gen_random_uuid() PRIMARY KEY,   post_id UUID REFERENCES posts(id) ON DELETE CASCADE,   user_id UUID REFERENCES auth.users(id) ON DELETE CASCADE,   UNIQUE(post_id, user_id),   created_at TIMESTAMPTZ DEFAULT NOW() );

# DEPLOYMENT CHECKLIST — DAY 8

Go through this checklist in order on the final day before sending the live URL to the client.

| AUTH | ☐ Signup → receive email → verify → login works end to end |
| --- | --- |
| AUTH | ☐ Login with wrong password shows correct error toast, no crash |
| AUTH | ☐ Session persists after page refresh and tab close/reopen |
| AUTH | ☐ Non-logged-in user visiting feed.html auto-redirects to index.html |
| FEED | ☐ All posts load on feed page with correct image, title, excerpt, counts |
| FEED | ☐ Publish a new post as admin — it appears on feed without any refresh |
| FEED | ☐ Most Liked, Most Commented, Latest, Oldest filters all work correctly |
| FEED | ☐ Search bar filters cards live as you type — no lag |
| POST | ☐ Like button works — only once per user, unlike on re-click, heart animation plays |
| POST | ☐ Like count updates in real-time on multiple browser tabs simultaneously |
| POST | ☐ Post a comment — appears instantly for all viewers, no refresh needed |
| POST | ☐ User can delete their own comment — disappears immediately |
| POST | ☐ Admin can delete any comment — disappears for all viewers immediately |
| POST | ☐ WhatsApp share opens with correct pre-filled title and URL |
| POST | ☐ Copy link button copies URL, changes to Copied for 2 seconds then resets |
| ADMIN | ☐ create-post.html redirects non-admin users to feed.html immediately |
| ADMIN | ☐ Image upload shows preview immediately after file selection |
| ADMIN | ☐ Preview mode shows exactly how the published post will look |
| ADMIN | ☐ Admin password popup appears on Publish, wrong password shows error |
| ADMIN | ☐ Delete post — confirmation dialog, post removed from DB and Storage |
| PROFILE | ☐ Profile shows correct user name, email, liked posts, own comments |
| MOBILE | ☐ Tested on real mobile device or DevTools — bottom nav, floating button, touch tap areas |
| DEPLOY | ☐ Supabase env variables set in Vercel dashboard environment settings |
| DEPLOY | ☐ Production URL works fully — no localhost references in code |
| DEPLOY | ☐ All Supabase RLS policies enabled — database not publicly writable |

Total Cost to Client: $0

Supabase Free  •  Vercel Free  •  GitHub Free  •  VS Code Free  •  Google Fonts Free

All features, all pages, realtime, auth, storage — delivered in 8 days, zero recurring costs